## Slide 1: IoT Sensor Blinding Milestone #1
Alex Winstead (awinstead2015@my.fit.edu)
Xuchao (Steven) Jiang (xjiang2017@my.fit.edu)
Cole Clements (cclements2016@my.fit.edu)
Jeremy Gluck (jgluck2016@my.fit.edu)
Todd St. Onge (tstonge2016@my.fit.edu)
Matthew Craven (mcraven2015@my.fit.edu)

## Slide 2: Goals for Milestone #1
Task | Completion % | Jeremy Gluck | Alex Winstead | Cole Clements | Xuchao Jiang | Todd St. Onge | To Do
Build Laboratory | 0% |  |  |  |  |  | ???
Recreate Past Research | 0% |  |  |  |  |  | Acquire Lab
Create Requirement Document | 0% |  |  |  |  |  | Write
Create Design Document | 0% |  |  |  |  |  | Write
Create Test Plan | 0% |  |  |  |  |  | Write
In-Class Presentation 2 | 0% |  |  |  |  |  | Create
Preform In-Class Presentation 1 | 100% | 23.3% | 23.3% | 10% | 23.3% | 23.% | Done
Compile Shopping List for Lab | 0% |  |  |  |  |  | Shipping

## Slide 3: Progress
Task | Completion % | Jeremy Gluck | Alex Winstead | Cole Clements | Xuchao Jiang | Todd St. Onge | To Do
Build Laboratory | 0% | -- | -- | -- | -- | -- | Wait
Recreate Past Research | 0% | -- | -- | -- | -- | -- | Acquire Lab first
Create Requirement Document | 100% | 20% | 50% | 0% | 10% | 20% | Done
Create Design Document | 85% | 10% | 50% | 0% | 15% | 10% | Write More
Create Test Plan | 100% | 20% | 50% | 0% | 10% | 20% | Done
In-Class Presentation 2 | 100% | 25% | 25% | 0% | 25% | 25% | Done
In-Class Presentation 1 | 100% | 23.3% | 23.3% | 10% | 23.3% | 23.% | Done
Compile Shopping List for Lab | 100% | 33% | 33% | 0% | 0% | 33.33% | Shipping

## Slide 4: Challenges
The process of setting up a lab, getting the room, the devices, and the paperwork, has taken a much longer time than initially anticipated.
  We are confirmed to move in early to mid october.
  Devices have been ordered, awaiting arrival.
  Some devices have been received from Dr. O’Connor.
Recreating existing research can only commence after we have a secure lab environment to work in and materials to work with.

## Slide 5: Goals for Milestone #2
Task | Jeremy Gluck | Alex Winstead | Cole Clements | Xuchao Jiang | Todd St. Onge
Capture Network Traffic | 10% | 10% | 30% | 30% | 20%
Recreate Past Research | 20% | 20% | 20% | 20% | 20%
Analyze netwrok Traffic for features | 50% | 50% | 0% | 0% | 0%
Set up hardware and firmware | 0% | 0% | 30% | 30% | 40%